# 🧪 Test Plan for VWO Login Functionality

# 📑 Table of Contents

1. Objective

2. Scope

2.1 Inclusions

3. Test Environment

4. Defect Reporting Procedure

5. Test Strategy

6. Test Schedule

7. Test Deliverables

8. Entry and Exit Criteria

9. Test Execution

10. Test Closure

11. Tools

12. Risks and Mitigations

13. Approvals

14. Appendix – Sample Screenshots

# 1. 🎯 Objective

The objective of this test plan is to ensure the login functionality of the VWO platform is reliable, secure, and user-friendly through structured manual testing. It includes validation of the input fields, error handling, authentication, and UI behavior.

# 2. 📌 Scope

This plan focuses on manual functional testing of the login page available at https://app.vwo.com/#/login. The goal is to validate that the system authenticates users correctly and handles invalid input gracefully.

# 2.1 ✅ Inclusions

- Email and Password field validation

- Login attempt with valid/invalid credentials

- "Forgot Password" functionality

- "Remember Me" checkbox behavior

- UI consistency and responsiveness

- SSO login link presence

- Error messaging

# 3. 🧪 Test Environment

- Browser: Chrome (latest), Firefox, Edge

- OS: Windows 10/11, macOS Monterey+

- Device: Desktop and responsive view (mobile simulation)

- URL: https://app.vwo.com/#/login

- Test Data: Valid and invalid email/password combinations, test SSO account

# 4. 🐞 Defect Reporting Procedure

All defects will be reported in the defect tracking tool (e.g., Jira) with the following details:

- Steps to reproduce

- Expected vs actual result

- Severity and priority

- Screenshot or video evidence

- Environment details

# 5. 🧠 Test Strategy

- Manual black-box testing approach

- Test case design based on boundary values, negative inputs, and equivalence classes

- Regression and smoke testing for every build

- Exploratory testing for edge scenarios

# 6. 📅 Test Schedule

Phase | Duration | Description

---|---|---

Test Planning | 1 Day | Finalize scope, resources

Test Design | 1 Day | Create and review test cases

Test Execution | 2 Days | Run all scenarios

Defect Reporting & Re-test | 1 Day | Log issues and verify fixes

Test Closure | 1 Day | Final review and sign-off

# 7. 📦 Test Deliverables

- Approved Test Plan

- Test Cases Document (Excel format)

- Defect Report

- Test Summary Report

# 8. 🚦 Entry and Exit Criteria

**Entry Criteria**

- Login module is deployed and accessible

- Test data is available

- Functional requirements are finalized

**Exit Criteria**

- All planned test cases executed

- Critical defects resolved or deferred

- Test summary reviewed and approved

# 9. 🧩 Test Execution

- Test cases will be executed manually and results marked as Pass/Fail

- Any deviation will be reported and tracked

- Exploratory testing sessions will be documented

# 10. 📘 Test Closure

- Final test summary shared

- Defect status reviewed

- Test artifacts archived

- Retrospective completed with QA team

# 11. 🛠️ Tools

- Excel for test case management

- Jira for defect tracking

- Chrome DevTools for inspection

- Snipping Tool for screenshots

# 12. ⚠️ Risks and Mitigations

Risk | Mitigation

---|---

UI Changes Mid-Testing | Maintain tight communication with dev team

Limited Test Data | Use mocks/stubs or staging users

Browser Compatibility Issues | Include multiple browsers in scope

# 13. ✅ Approvals

Role | Name | Date | Signature

---|---|---|---

QA Lead | [Your Name] | [DD/MM/YYYY] | ✔️

Product Owner | [Stakeholder] | [DD/MM/YYYY] | ✔️

# 14. 📎 Appendix – Test Cases Summary

- Blank fields

- Invalid credentials

- Valid login

- Email format validation

- Password masking

- Forgot Password flow

- Remember Me toggle

- SSO link verification